JA FalconCore Automated Trading Platform

Project Memory — v0.27.1

Type: TradeManagement Foundation Validation Lock.

This version locks the TradeManagement foundation after full validation of v0.27.0. It does not change entries, exits, SL/TP, SIZE250 behavior, or execution.

Commitment: follow the official JA FalconCore plan and rules; diagnostics are cleaned/locked when proven; inputs remain simple; every Strategy and Engine stays isolated.

# 1. Version Status

| Field | Value |
| --- | --- |
| Current Version | v0.27.1 |
| Build Tag | TradeManagementFoundationValidationLock_NoExecution |
| Baseline Source | v0.27.0 |
| Compile Target | 0 errors, 0 warnings |
| Execution Status | No OrderSend / No Paper / No Demo / No Live |
| Stage | Shadow Runtime Candidate + Risk/TradeManagement readiness only |
| Current Active Engine | FVG_MICRO_RETEST only |

# 2. What was proven in v0.27.0 reports

TradeManagement Foundation passed Smoke, April, March, February OOS, and January OOS without changing trading behavior.

FVG Micro + SIZE250 remained stable: SIZE250 actual Shadow blocking stayed active, with no OrderSend and no broker execution.

FalconGuard Pre-Execution Gate stayed locked and did not become runtime blocking beyond the existing SIZE250 Shadow staging behavior.

TradeManagement fields appeared consistently in Summary and documented the official contract: Structural SL, TPBuilder, PartialManager, ProofProtection, RunnerManager, AdaptiveRatchet, and EarlyFailureExit.

No additional Strategy or Engine was activated. StrategyRegistry stayed at 12 registered strategies and 1 enabled input strategy: FVG_MICRO_RETEST.

# 3. Official lock in v0.27.1

Changed TradeManagement status from TRADE_MANAGEMENT_FOUNDATION_ACTIVE to TRADE_MANAGEMENT_FOUNDATION_VALIDATION_LOCK.

Changed TradeManagement decision to TRADE_MANAGEMENT_FOUNDATION_FULL_VALIDATION_LOCKED_NO_RUNTIME_EXIT_CHANGES.

Set next required layer to STRUCTURAL_STOP_AND_TP_BUILDER_VALIDATION_LAYER.

Set next engineering phase to v0.28.0_StructuralStopTPBuilderValidationLayer.

No entry, exit, SL/TP, partial, runner, proof protection, ratchet, or early failure runtime behavior was changed.

# 4. Expected validation

| Field | Value |
| --- | --- |
| Smoke Period | 2026-04-01 to 2026-04-03 |
| Expected TotalTrades | 57 |
| Expected WinRate | 75.44% |
| Expected NetIndexPoints | +470.51 |
| Expected TotalProfitUSD | +135.07 |
| Expected TotalLossUSD | 40.97 |
| Expected NetUSD | +94.10 |
| Expected FalconTradeManagementFoundationStatus | TRADE_MANAGEMENT_FOUNDATION_VALIDATION_LOCK |
| Expected FalconTradeManagementFoundationDecision | TRADE_MANAGEMENT_FOUNDATION_FULL_VALIDATION_LOCKED_NO_RUNTIME_EXIT_CHANGES |

# 5. Architecture Snapshot

| Field | Value |
| --- | --- |
| Core Engine | FVG Micro Retest + SIZE250 Shadow runtime candidate |
| Risk Layer | FalconGuard Risk Foundation + Pre-Execution Gate locked |
| TradeManagement Layer | Foundation validation lock only; no runtime exit changes |
| Execution Layer | Shadow only; no Paper/Demo/Live |
| Reporting | STANDARD: TradeLifecycle + Summary + StrategyRegistry + AutoPeriodManifest |
| Project Memory | Required after every version |

# 6. Standing Rules and Plan Commitment

No OrderSend inside any Strategy Engine.

No Strategy enters Runtime directly: Shadow → Paper → Demo → OOS → Candidate → Lock.

No lookahead and no same-candle high/low ordering assumptions.

No early Break-Even. Structural SL is required before any future execution.

Protect only when earned. Expand only on proof.

Pattern and SMC are evidence, not permission.

No random loosening, no LayoutValid bypass, no threshold reduction without proof.

Every new diagnostic path must be cleaned or locked once proven.

Inputs must remain simple for ordinary users; detailed thresholds stay inside profiles/constants.

# 7. Legacy Issues to Avoid

Do not allow the file to grow into an uncontrolled monolith without later modularization.

Avoid excessive global state and cross-engine side effects.

Avoid shared acceptance pipes that hide engine independence.

No final report rebuild bottleneck; keep append/event-based reporting as the direction.

Avoid hidden Buy/Sell asymmetry unless intentionally designed and diagnosed.

Do not leave Strategy names that do not have real lifecycle evidence.

Do not activate features before Shadow/OOS validation.

# 8. What is done

FVG Micro + SIZE250 Shadow runtime candidate is completed and locked as the current engine path.

FalconGuard Risk Foundation and Pre-Execution Gate are locked as readiness contracts.

TradeManagement Foundation is now locked as a readiness/reporting contract.

No Live/Paper/Demo execution exists yet; this is intentional and aligned with plan.

# 9. Known limitations

TradeManagement is not yet runtime-active: no real partials, runner, ratchet, BE, or early failure exit behavior is active.

Risk is not yet broker-order enforcement; it is a pre-execution decision contract for future Paper/Demo/Live stages.

Paper/Demo/Live executors are not implemented yet.

The next phase must validate Structural SL and TPBuilder before any execution stage.

# 10. Next Task

| Field | Value |
| --- | --- |
| Next Version | v0.28.0 |
| Name | StructuralStop + TPBuilder Validation Layer |
| Goal | Validate every shadow trade has structural SL and valid TP1/TP2/TP3 contract before Paper/Demo/Live. |
| Allowed Changes | Summary/TradeLifecycle validation fields only unless explicitly required. |
| Forbidden | No OrderSend, no Paper/Demo/Live, no new strategies, no new engines, no runtime exit changes. |