JA FalconCore Automated Trading Platform

Project Memory — v0.22.3

# 1. Version Status

| Field | Value |
| --- | --- |
| Current Version | v0.22.3 |
| Build Tag | FvgSize250OosValidationLock_NoExecution |
| Baseline Source | v0.22.2 |
| Accepted Lock Baseline | v0.21.3 |
| Compile Target | 0 errors, 0 warnings |
| Execution Status | No OrderSend / No real execution / Shadow simulation only |
| Runtime Guard Status | NOT ACTIVE |
| Official Profile | P03_SIZE250_ONLY |

# 2. What was validated in v0.22.2 reports

• v0.22.2 kept the clean Lock report surface and removed multi-profile diagnostics from the active Summary.

• P03_SIZE250_ONLY was validated on April and March primary periods, then on February and January OOS periods.

• The profile remained simulation-only. It did not block or alter any real Shadow trade lifecycle row.

• The January/February OOS result was near-flat/slightly positive combined, so the profile is validated as a guarded shadow candidate but not promoted to runtime.

# 3. Official test windows and QGuard results

| Window | Period | Trades | Actual Net | Sim Net | Delta | Decision |
| --- | --- | --- | --- | --- | --- | --- |
| April Primary | 2026-04-01 → 2026-04-24 | 619 | +2052.52 | +2130.00 | +77.48 | PASSED |
| March Primary | 2026-03-01 → 2026-03-31 | 786 | +3535.07 | +3612.71 | +77.64 | PASSED |
| February OOS | 2026-02-01 → 2026-02-27 | 683 | +2613.50 | +2617.21 | +3.71 | PASSED / NEAR-FLAT |
| January OOS | 2026-01-01 → 2026-01-30 | 719 | +1762.41 | +1760.47 | -1.93 | ACCEPTED / NEAR-FLAT |

# 4. Official decision in v0.22.3

• P03_SIZE250_ONLY is accepted as the current official FVG Quality Shadow Guard profile.

• It is not a runtime guard. It must remain simulation-only until a future Candidate stage explicitly activates it after further validation.

• The current result supports the idea that very small FVGs are weaker on average, but the advantage is modest on OOS; therefore activation must remain conservative.

• No new strategy, no new input, no execution mode change, and no OrderSend were added.

# 5. Standing rules and plan commitment

• Full commitment to the official JA FalconCore plan and its rules: clean architecture, independent engines, evidence first, execution last.

• Each Strategy and Engine must remain isolated. No shared hidden acceptance pipe and no cross-engine side effects.

• Diagnostics are temporary. In Lock versions, noisy research fields and temporary reports must be cleaned unless formally promoted to stable report fields.

• No OrderSend until explicit EA execution phases. Current stage remains Shadow only.

• No lookahead, no final-state dependency, and no current-bar high/low assumptions that imply unknown tick order.

• Inputs must remain minimal for ordinary users. Advanced thresholds stay internal until officially promoted.

• Project Memory must be updated and shipped after each version.

# 6. Expected validation for v0.22.3

| Check | Expected |
| --- | --- |
| Compile | 0 errors, 0 warnings |
| Report profile | STANDARD: TradeLifecycle + Summary + StrategyRegistry + AutoPeriodManifest |
| Runtime behavior | No change versus v0.22.2 |
| FvgQGuardProfile | P03_SIZE250_ONLY |
| QGuard mode | Shadow simulation only |
| Trading results | Must match v0.22.2 on the same period |
| Report cleanup | No MP1-MP8 multi-profile columns |

# 7. Next recommended step

• Do not activate SIZE250 as a runtime guard immediately.

• Next recommended version: v0.23.0 — FVG SIZE250 Candidate Guard Design / Shadow-to-Runtime Feasibility Review.

• v0.23.0 should define activation rules, rollback rules, and no-lookahead/runtime feasibility checks before any actual blocking is allowed.