JA FalconCore Automated Trading Platform

Project Memory — v0.12.0 Locked

# 1) الحالة الرسمية

| البند | القيمة / القرار |
| --- | --- |
| Current Locked Version | v0.12.0 — FVG Micro Retest Watcher & Shadow TradePlan Skeleton Locked |
| Compile Result | 0 errors, 0 warnings |
| Official File | JA_FalconCore_Automated_Trading_Platform.mq5 |
| Real Execution | Disabled |
| OrderSend | Not present |
| Live / Paper / Demo | Not active |
| Current Stage | Diagnostics + Shadow research skeleton only |

# 2) هدف المشروع

بناء منصة تداول آلي احترافية للناسداك باسم JA FalconCore Automated Trading Platform.

إعادة بناء EA من الصفر بدل نقل فوضى المؤشر القديم.

كل استراتيجية يجب أن تكون Engine مستقلًا، وكل Engine يمر عبر Evidence وGuard وShadow قبل أي تنفيذ.

الهدف النهائي: Indicator/EA Core نظيف، قابل للاختبار، قابل للتوسع، وبدون lookahead أو قرارات غير قابلة للتنفيذ.

# 3) المعمارية الحالية

Market Context → Candle Cache → Evidence Framework → Strategy Registry → No-Lookahead Guard → Shadow Candidate Builder → Retest Watcher → TradePlan Skeleton Diagnostics.

لا يوجد حتى الآن TradePlan تنفيذي، ولا Shadow staging فعلي، ولا Paper/Demo/Live.

# 4) التقنيات المستخدمة

MQL5 Expert Advisor

MetaTrader 5 / MetaEditor

CSV Diagnostics Reports

Closed-candle safe data provider

Append/reporting foundation

# 5) القواعد المهمة

No OrderSend until explicit phase approval.

EnableRealExecution remains false during all Shadow/Candidate stages.

UseClosedCandlesOnly is the default safety behavior.

No lookahead: no final-state dependency and no assumed order of high/low inside the same candle.

Pattern is evidence, not permission. SMC is evidence, not permission.

Structural SL only. No early BE. Expand only on proof. Protect only when earned.

After diagnostics are completed and locked, diagnostic-only inputs, reports, and temporary code must be cleaned or moved behind minimal debug mode.

# 6) ما تم إنجازه حتى v0.12.0

v0.0.2: Clean EA baseline locked.

v0.1.1: Core contracts and report writer foundation locked.

v0.2.0: Market context and symbol diagnostics locked.

v0.3.0: Multi-timeframe candle cache locked: M1, M5, M15, H1, H4, D1.

v0.4.0: Evidence Framework locked.

v0.5.1: Shadow Engine Framework locked.

v0.6.0: No-Lookahead Runtime Guard locked.

v0.7.0: Strategy Registry and Engine Health switches locked.

v0.8.0: First Shadow Strategy Adapter Shell locked.

v0.9.0: FVG Micro Detector Stub locked.

v0.10.1: First real M5 FVG detector locked.

v0.11.0: FVG Micro Shadow Candidate Builder locked.

v0.12.0: FVG Micro Retest Watcher and TradePlan Skeleton diagnostics compiled cleanly and locked.

# 7) v0.12.0 تفاصيل الإصدار

| البند | القيمة / القرار |
| --- | --- |
| Feature | FVG Micro Retest Watcher |
| Logic | Checks whether current price/tick is inside the detected FVG zone. |
| Skeleton Output | Entry midpoint, structural SL outside FVG, TP1/TP2/TP3 projections, diagnostic lot. |
| Important Limit | No real FalconTradePlan yet. |
| Important Limit | No sending to Shadow Executor yet. |
| Report | JA_FalconCore_FvgMicroRetestWatcherDiagnostics_v0_12_0.csv |

# 8) المشاكل المعروفة / الملاحظات

التشخيصات كثيرة حاليًا لأننا في مرحلة بناء آمن. يجب تنظيفها لاحقًا بعد القفل النهائي لكل طبقة.

FVG Micro يعمل على M5 فقط حاليًا.

Retest Watcher يبني Skeleton تشخيصي وليس TradePlan حقيقي.

لا يوجد بعد اختبار تقرير runtime من Strategy Tester، فقط compile verification.

لا توجد حتى الآن إدارة صفقة فعلية أو Shadow lifecycle حقيقي.

# 9) قاعدة تنظيف التشخيصات

بعد انتهاء أي مسار تشخيصي وثبوت فائدته، يجب تنفيذ Diagnostic Cleanup Gate قبل الانتقال لمرحلة Candidate/Runtime.

| البند | القيمة / القرار |
| --- | --- |
| Temporary diagnostic inputs | Remove or merge under one Debug/Diagnostics profile. |
| Temporary CSV reports | Keep only essential production reports; archive research reports. |
| Temporary fields/classes | Delete, consolidate, or move to Debug section. |
| Trading logic | No change during cleanup unless explicitly requested. |
| Compile requirement | 0 errors, 0 warnings after cleanup. |

# 10) المهمة التالية

v0.13.0 — FVG Micro Shadow TradePlan Staging Dry Run

تحويل Skeleton إلى FalconTradePlan تشخيصي حقيقي.

تمريره عبر ValidateTradePlanForStaging().

إرساله إلى Shadow Executor كـ staged فقط إذا كان آمنًا.

لا Paper/Demo/Live.

لا OrderSend.