JA FalconCore Automated Trading Platform

Project Memory — v0.21.2

# 1. Version Status

| Field | Value |
| --- | --- |
| Current Version | v0.21.2 |
| Build Tag | FvgMicroQualityAttributionLock_NoExecution |
| Baseline Source | v0.21.1 |
| Compile Target | 0 errors, 0 warnings |
| Execution Status | No OrderSend / No real execution / Shadow diagnostics only |
| Trading Logic Change | NO |
| Stage | Shadow Quality Attribution Lock |

# 2. What was found in v0.21.1 reports

v0.21.1 preserved full result parity with v0.20.2 and v0.21.0: 81 trades, 60.49% WinRate, +447.58 NetIndexPoints, +89.52 NetUSD.

FVG age/freshness attribution source calibration succeeded: TradeLifecycle no longer shows all rows as Age=0 / FRESH.

FvgRetestAgeBars and FvgAgeBarsAtWatch now match and range from 1 to 6 bars, with FvgAgeSource = SETUP_TIME_TO_WATCH_TIME_PRIOR_BAR_SAFE.

FvgRetestFreshState now differentiates: 73 FRESH trades and 8 STALE trades.

FvgHoldQualityBucket remains useful: STRONG trades produced higher WinRate and NetIndexPoints than NEUTRAL trades in the smoke window.

FvgSizePoints continues to show the strongest early attribution signal: very small FVGs under 250 points performed weakly in the smoke sample, but this is observation only, not a runtime guard.

# 3. Official decision in v0.21.2

Accepted v0.21.1 as a successful age/freshness attribution calibration build.

Created v0.21.2 as a Lock version for FVG Micro per-trade quality attribution.

No Entry, Exit, SL, TP, Shadow Lifecycle, Risk, Execution, or ReportProfile behavior changed.

The quality attribution columns are now considered part of the stable TradeLifecycle analytics layer for upcoming Shadow/OOS analysis.

No quality-based guard is activated in this Lock version. Guard simulation is deferred until enough OOS evidence exists.

# 4. Expected validation

| Check | Expected |
| --- | --- |
| Reports count | 4 files only in STANDARD profile |
| Expected TradeLifecycle rows | 81 on 2026-04-01 to 2026-04-03 smoke period |
| Expected WinRate | 60.49% |
| Expected NetIndexPoints | +447.58 |
| Expected NetUSD | +89.52 |
| FvgRetestAgeBars | Not all zero; expected 1 to 6 in smoke period |
| FvgRetestFreshState | FRESH and STALE should both appear |
| FvgAgeSource | SETUP_TIME_TO_WATCH_TIME_PRIOR_BAR_SAFE |

# 5. Standing rules and plan commitment

Full commitment to the official JA FalconCore plan and its development rules.

Each Strategy and each Engine must remain fully separated from all other strategies and engines.

No OrderSend inside any Strategy Engine. Execution belongs only to FalconExecutor in explicit future execution phases.

Diagnostics are temporary; after a diagnostic path is proven, clean the code, inputs, and extra reports in Lock versions.

Keep ReportProfile STANDARD as the cleanup baseline: TradeLifecycle + Summary + StrategyRegistry + AutoPeriodManifest.

Keep Inputs minimal for ordinary users; thresholds and internal tuning belong to profiles/constants, not input bloat.

Pattern/SMC/Evidence remain supporting evidence, not permission to trade.

No lookahead and no final-state dependency.

No early Break-Even; Structural SL, Protect only when earned, Expand only on proof.

Every release must deliver an updated Project Memory before moving to the next version.

# 6. Next recommended step

Run v0.21.2 on the same smoke window to confirm lock parity.

Then test a wider window before any quality guard simulation.

Recommended next development version after validation: v0.22.0 — FVG Quality Shadow Guard Simulation, with Trading Logic Change = NO and guard results reported as simulation only.